|  |
| --- |
| 09-04-2018 / Week 10 / Eolas Building 002 / Issued by: Kevin O’Kelly |

|  |
| --- |
| Meeting Minutes |

# Attending

Ruiqi Li (17251911), Sean Kelly (17185530), Lorraine Mc Gonigle (63349098), Kevin Brendan O’Kelly (67551321)

## Announcements

**Ruiqi Li**: Product management system developed.

**Sean**: Developed front end.

**Kevin**: has user geolocation and nearby store locator.

**Lorraine**: has user profile management completed including profile editing when profile is created.

## Discussion

For this meeting the team undertook a “Sprint retrospective” reviewing how things have gone in the project so far and what was and what was not working. It was agreed that there may be some communication issues.

Much of the work is done is done compartmentally with members working in isolation from one another.

This may have the disadvantage of multiple versions of the same functionality causing complications with putting everything together down the line. There is a need to test everything together to see how it all works as a whole.

It should be noted however that although not ideal, the work is getting done in this manner.

## Decisions

1. It was agreed that there was a need for more communication on and off telegram, but in the case of face to face communication holidays etc. had hindered this.
2. **Ruiqi Li** volunteered to merge everything we have been working on.
3. **Sean** will be working on product details display, front end UI and getting familiar with firebase.
4. **Kevin** is going to add customization to the map.
5. **Lorraine** is going to work on getting notifications working.