|  |
| --- |
| 05-03-2018 / Week 5 / Eolas Building 002 / Issued by: Lorraine Mc Gonigle |

|  |
| --- |
| Meeting Minutes |

# Attending

Ruiqi Li (17251911), Sean Kelly (17185530), Lorraine Mc Gonigle (63349098)

## Announcements

Task 1: Team members present their progress since the last meeting.

Task 2: Walk the rest of the team through the code so that everybody understands.

Task 3: Decide on the next steps and if we are on track with what to have completed by next week.

## Discussion

* We had a discussion with Kevin about the different things that we now need to look at (Nginx, templating engines, middleware).
* Found out how to keep the server running on Digital Ocean, until it is killed.
* Kevin also gave us some useful commands to use in the terminal.

## Decisions

1. Lorraine will model the firebase database to include email, password, username, image and will figure out how to upload a profile image and display the user’s profile details on their account page.
2. Rachel will look at validation and making the log-in page functional. The hint will pop up when user tries to log in. Hint will show when email is invalid etc. Also look at maintaining the logged in status throughout until log out.
3. Sean will continue to learn Nodejs and look more at firebase. Continue to develop the wireframe and check out the domain name status.
4. Kevin will look at the email verification emails.

Planning Poker Results for next Sprint

* Uploading profile picture for users – 40hrs
* Displaying user’s profile details in an account page – 20hrs
* Learning nodejs further – 100hrs
* Make login page functional – 15hrs
* Wireframe - ? (A continuous process)
* SSL – 2hrs
* Domain Name setup – 3hrs
* Making static form dynamic – 20hrs
* Email verification – 5hrs
* Ratings tutorial – 8hrs