|  |
| --- |
| 16-04-2018 / Week 11 / Eolas Building 002 / Issued by: Lorraine Mc Gonigle |

|  |
| --- |
| Meeting Minutes |

# Attending

Ruiqi Li (17251911), Sean Kelly (17185530), Lorraine Mc Gonigle (63349098), Kevin O’Kelly(67551321)

## Discussion

* Team discussed the next steps in the project and outstanding issues that need resolved.
* Lorraine and Sean discussed a function for determining when a notification will be sent.
* Rachel and Sean had a lively discussion about the product page and its functionality.
* Had a meeting with the demonstrator. Discussed where we are up to in our project, timeline, what outstanding functionality we have to add and how we are sticking to our user stories.
* Made a To-Do list.

## Scrum Meeting

What did you do yesterday? What will you do today? Anything in your way?

* **Kevin :** Researched geolocation and got it working as it should be. User’s location is picked up and the shops around them are displayed. Today , will make the geolocation customizable. Nothing in the way.
* **Rachel:** Merged the profile and product sections together and modified so no duplicates inside. Set the router. Today, will add the edit function for the product and make the code elegant. Figuring out the logic behind the loading is difficult.
* **Sean:** Got firebase figured out. Today, will fix footer, styling etc. Nothing in the way.
* **Lorraine:** made sure that all the user info is displaying properly and now the complete login system is working. Focus is now on notifications and hope to have these done by the end of the week. There are service worker issues getting in the way.