|  |
| --- |
| 23-04-2018 / Week 12 / Eolas Building 002 / Issued by: Lorraine Mc Gonigle |

|  |
| --- |
| Meeting Minutes |

# Attending

Sean Kelly (17185530), Lorraine Mc Gonigle (63349098), Ruiqi Li (17251911)

## Discussion

* Team discussed the progress made in the last week and showed all team members
* Their code in case there were any questions.
* Lorraine and Rachel discussed the notification – this may be changed to picking a date rather than choosing the duration.
* We were informed that full functionality and complete styling does not need to be ready for Monday. We can show what is done and discuss plans for further development.

Decisions

* The landing page should have a button to become a member. This then jumps to the login and/or signup section.
* We will integrate the shop section and try to make everything look similar.
* Emailjs will be used to send the notifications. The template has already been made.

Notes

* We will take on Wed/Thurs to check progress.
* We need to have a proper meeting on Thursday to decide on parts of the presentation which will take place next Monday.
* We should spend this week getting everything integrated and working as it should be, we should not be trying to add any more functionality.